## Slide 1
KlimaGuard Kids — Check-In
Progress update · May 2026

## Slide 2
Check-in agenda
Progress since last review
Technical status & demo
Prototyping & testing results
Blockers & decisions needed
Next 90 days

## Slide 3
Status at a glance
Live
Deployed prototype
159
Countries · 482 cities
8
Agents operational
100%
Build passing

## Slide 4
Completed this period
Product
Home, dashboard, India, play, and pitch pages
Global Tier 1–3 city registry (159 / 482)
77 India CHIS regions · ~50 validated sources
Age-banded child guidance + kids play
Engineering
Eight-agent orchestration pipeline
REST API (/api/analyze, /api/countries, /api/india/regions)
Agent provenance & status UI
Production build verified

## Slide 5
Prototyping & testing results
Quantitative: End-to-end runs complete in seconds; pipeline stable across diverse climates.
Qualitative: Unified briefings rated clearer than siloed weather/health alerts in demo reviews.
Gaps: No formal field pilot yet; comprehension and behaviour-change metrics pending.
Next: Structured pilot with schools and community health workers.

## Slide 6
Risks & blockers
Current blockers
Field partners not yet signed
Localization not started
Offline / SMS channels not built
Formal privacy audit pending
Mitigations
Outreach to MoH / education ministries
Prioritize 3 pilot languages in Q1
PWA scoped for Q2 delivery
COPPA/GDPR-K review in Q3

## Slide 7
Next 90 days
Finalize 2 field-pilot partner sites
Run usability tests with caregivers and teachers (n≈30)
Ship 3 priority languages
Integrate first national met-service or WHO outbreak feed
Publish pilot evaluation plan and success metrics

## Slide 8
Decisions requested
Confirm pilot geography and partner institutions
Approve success metrics (comprehension, time-to-action, confidence)
Align on data-sharing and safeguarding requirements
Confirm resourcing for localization and offline PWA (Q2)

## Slide 9
Questions & next steps
Demo available · Open to feedback · Thank you